Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 18 August 2026 |
| --- | --- |
| Team ID | [Your Team ID] |
| Project Name | Plugging into the Future: An Exploration of Electricity Consumption Patterns (India, Jan 2019–Dec 2020) |
| Maximum Marks | 5 Marks |

# Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Generate seasonally/COVID-adjusted state-wise dataset | 2 | High |
| Sprint-1 | Data Collection | USN-2 | Load dataset into SQLite (consumption, states tables) | 1 | High |
| Sprint-1 | Data Preparation | USN-3 | Derive per-capita consumption field | 2 | Medium |
| Sprint-1 | SQL Analysis | USN-4 | Write & document national trend and YoY queries | 3 | High |
| Sprint-1 | Web Integration | USN-5 | Build Flask app skeleton with overview page | 2 | High |
| Sprint-2 | SQL Analysis | USN-6 | Write regional share and lockdown-impact queries | 3 | High |
| Sprint-2 | SQL Analysis | USN-7 | Write recovery % and top/bottom ranking queries | 3 | High |
| Sprint-2 | Data Visualization | USN-8 | Build dashboard trend, YoY & regional charts (Chart.js) | 3 | High |
| Sprint-2 | Data Visualization | USN-9 | Build state drill-down and recovery/ranking charts | 3 | High |
| Sprint-2 | Dashboard | USN-10 | Add region/state filters wired to the API | 3 | High |
| Sprint-3 | Data Story | USN-11 | Build 3-scene guided data story (Scenes 1–3) | 5 | Medium |
| Sprint-3 | Web Integration | USN-12 | Responsive layout / navigation across pages | 2 | Medium |
| Sprint-3 | Performance Testing | USN-13 | Write performance_test.py and generate performance report | 3 | Medium |
| Sprint-3 | Documentation | USN-14 | Write README, problem understanding & scenario findings docs | 2 | Low |

# Project Tracker, Velocity & Burndown

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 01 Feb 2026 | 06 Feb 2026 | 10 | 06 Feb 2026 |
| Sprint-2 | 15 | 6 Days | 08 Feb 2026 | 13 Feb 2026 | 15 | 13 Feb 2026 |
| Sprint-3 | 12 | 6 Days | 15 Feb 2026 | 20 Feb 2026 | 12 | 20 Feb 2026 |

# Velocity

Total story points completed across all sprints = 10 + 15 + 12 = 37. Number of sprints = 3.

Velocity = Total Story Points Completed ÷ Number of Sprints = 37 ÷ 3 ≈ 12.3 story points per sprint.

# Burndown Summary

Each sprint's remaining work trended to zero by its planned end date — Sprint-1 delivered the data + SQL foundation, Sprint-2 delivered the dashboard, and Sprint-3 delivered the data story, performance testing and documentation, closing the backlog with no carried-over points.